# Iteration 2 Plan – Week 9

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Feature/Story** | **Estimate of Programmer Effort (hrs)** | **Priority for Customer (1- 3)** | **Due Date** | **Assignee/s** |
| Implement collage generation based on colour/hue (Feature) | 3 | 1 | 18/12/20 | Mihai Tanasa |
| Add a menu bar to enable accessible navigation (Feature) | 1 | 1 | 18/12/20 |  |
| Multiple Collages Displayed (Feature) | 3 | 3 | 18/12/20 |  |
| As I user, I would like to see a collage generated based on color/hue (Story) | 3 | 1 | 18/12/20 | Mihai Tanasa |
| As I user, I would like a File Menu Bar with accessibility features (Story) | 1 | 1 | 18/12/20 |  |
| As I user, I would like to see multiple collages displayed and cycle between them (Story) | 3 | 3 | 18/12/20 |  |
| As a user, I would like to specify the size as well as format of the collage (Story) | 2 | 2 | 18/12/20 |  |
| As a user, I would like to choose a background colour for the collage (Story) | 1 | 2 | 18/12/20 |  |
| Specifying the size & format of the collage (Feature) | 2 | 2 | 18/12/20 |  |
| Choosing Background Colour for the collage (Feature) | 1 | 2 | 18/12/20 |  |
| As I user, I would like to add text to the collage (Story) | 1 | 1 | 18/12/20 | Sumayya Shakur |
| Collage can have user added text (Feature) | 1 | 1 | 18/12/20 | Sumayya Shakur |
| Minimise black spaces in CollageGenerator | 2 | 2 | 18/12/20 |  |
| Create Multiple Collages (Technical Task) | 3 | 3 |  |  |
| Add functionality to next/previous buttons (Technical Task) | 3 | 3 |  |  |
| User interface buttons to choose colour of the collage (Technical Task) | 3 | 2 |  |  |
| Add buttons to GUI interface for size/format of collage (Technical Task) | 1 | 2 |  |  |
| Design GUI interface for extra buttons - size/format of collage (Technical Task) | 1 | 2 |  |  |
| Research - removing blackspaces from collage (Technical Task) | 1 | 1 |  | Erik Tambla |
| Right side - Collage options of product (Technical Task) | 3 | 3 |  |  |
| Remove Commentation File Menu Bar Code (Technical Task) | 1 | 1 |  | Arnav Ghosh |